## Slide 1
eMARG WORK FLOW
eMARG
(electronic Maintenance of Rural Roads under PMGSY)
Pradhan Mantri Gram Sadak Yojana
THE ROAD TO DIGITAL TRANSFORMATION

## Slide 2
eMARG
WORK FLOW
(www.emarg.gov.in)

## Slide 3
TYPES OF USERS INVOLVED IN WORKING IN eMARG
SRRDA
Chief Engineer/ EinC
IT Nodal Officer (ITNO)
Nodal Maintenance Officer (NMO)
Finance Controller (FC)
Account Officer (AO)
DPIU
PIU Staff (JE/AE/AEE/AM)
PIU In-charge (EE/GM)
BANK USER

## Slide 4
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
LIST OF ACTIVITIES

## Slide 5
NIT CREATION

## Slide 6
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
NIT CREATION
For every package the amount to be paid to contractor for 5 years is fixed. In contract document the amount for individual 5 years is mentioned.
NIT is the document that is created in eMARG in which the amount to be paid to contractor for individual 5 years is mentioned.
In the later stage, this NIT document is mapped to the package so that the software knows that what amount is to be finally paid to the contractor and accordingly it can generate the monthly bills to be submitted by the contractor
Two cases possible for creation of NIT:
Every individual package has its own rate
Some packages of similar Surface type (BT/CC), CW width and traffic density may have same rates
NIT needs to be created for every single package
One NIT can be created for similar types of packages and can be mapped to multiple packages later on
What is NIT?

## Slide 7
NIT CREATION
Package No. | Road Name | Sanctioned Length | Year-1 cost | Year-2 Cost | Year-3 Cost | Year-4 Cost | Year-5 Cost
123 | ABC | 10 | 120000 | 130000 | 140000 | 150000 | 160000
Rates to enter in NIT: |  | 
Year-1 | =(120000/10) | 12000
Year-2 | =(130000/10) | 13000
Year-3 | =(140000/10) | 14000
Year-4 | =(150000/10) | 15000
Year-5 | =(160000/10) | 16000
NIT will be created by the Nodal Maintenance Officer (NMO) of SRRDA
The rates are to be entered as “per year and per km wise”
Example:
Who will create NIT?
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
If there are more than one roads in a package and per km rate is different for all the roads then at first the package is needed to be split in OMMAS at road level

## Slide 8
STEP 1: ADD NIT Master
Entering only the NIT No. and Date for its identification
NIT CREATION (by NMO)
1. eMARG Login of NMO------->Go to “NIT”------->Select “NIT Master”
How to create NIT?
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 9
NIT CREATION (by NMO)
2. Update the CANo./NIT and NIT Date and click on save
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 10
NIT CREATION (by NMO)
3. If the entries of NIT No. and NIT Date are correct then click OK or click Delete
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 11
NIT CREATION (by NMO)
1. eMARG Login of NMO------->Go to “NIT”------->Select “Update Maintenance Rates”
STEP 2: ENTRY OF MAINTENANCE RATES
Entering the per km per year rates for 5 years
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 12
NIT CREATION (by NMO)
2. Select NIT No. from Drop down and enter rates
NOTE:
If the per km rates are not fixed already in the contract and if only final lump sum amount for every year is fixed then please divide the lump sum rates by the sanctioned length of the package for which NIT is being entered
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 13
NIT CREATION (by NMO)
3. Option of Add Ons and Deductions
(+ve) Add Ons: CGST & SGST
(-ve) Deductions:
Security Deposit & Performance Security
If the CGST and SGST are not included in the rates entered above and they need to be entered on the overall rate in terms of %, then use the option of (+ve) Add ons
Not applicable for the on going DLP Packages and to be left blank (even if any value is entered then also will not affect the bill amount)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 14
NIT CREATION (by NMO)
4. Save the Details
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 15
STEP 3: FREEZING OF NIT
NIT CREATION (by NMO)
1. Click on Freeze
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 16
NIT CREATION (by NMO)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 17
NIT CREATION (by NMO)
Freezing of NIT is mandatory before initiating the bill generation process
NIT can be unfreezed (in case the rates have been wrongly entered) till the payment is not initiated
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 18
PACKAGE FREEZING

## Slide 19
Activities to be performed in Freezing of Package:
Mapping the NIT to the package
Verifying the data of the package
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Process Initiation by PIU Staff (AE/AM/JE)
Step1: eMARG Login of AE/AM/JE----------> Select “Services for Engineering Staff”
What is Freezing of Package?
Two Step Process in which the AE/AM/JE (PIU staff) initiates the process and is finally approved by PIU In charge (Executive Engineer)
Who will Freeze the Package?
How to Freeze the Package?
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 20
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Step2: Go to “Package” ---------->Select “Package & Road Updation”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 21
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Step3:
Select “State/District/PIU/Package No.” and then Check every details of the package like Contractor Details, Completion Length, CW width, Traffic Density, Completion Date
If any correction is required in any of the data then do not proceed further and mark that package for correction first
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 22
How to Mark a Package for correction of Data (BY AM/AE/JE)
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Go to “Package” ---------->Select “Correction Required in OMMAS”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 23
Fields which are eligible for correction are marked in green
Select any field and the colour of the field will change to grey
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 24
Add the remarks and submit
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 25
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Step4: If all details are correct and no correction is required in any data
Select “State/District/PIU/Package No.” ------>Select “Correct NIT from dropdown”-----> Click “Update”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 26
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Step5: For each road
Enter “BT Length & CC Length”------>Select “Road Width”--------> Click on “Update”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 27
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Step6: Click on “Verify & Forward” to send it for approval of PIU In-charge
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 28
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 29
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Process Finalization by PIU In-charge (EE/GM)
Step1: eMARG Login of PIU In-charge---------> Select “Services for PIU Incharge”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 30
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Step2: Go to “Package” ---------> Select “Package Verification”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 31
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
Step3:
If all details are correct ---------> Select “Freeze”
or if any of the details is wrong------> Select “Return”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 32
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 33
FREEZING OF PACKAGE BY PIU STAFF and PIU IN-CHARGE
If after freezing of package, PIU In-charge wants to un-freeze the package if he finds that he has wrongly freeze the package then he can do that
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 34
CONTRACTOR REGISTRATION

## Slide 35
CONTRACTOR REGISTRATION
Activities to be performed in Contractor Registration:
Entering the details of Bank like Bank Name, Branch Name, IFSC Code, Bank account No., etc of the contractor
Creating the login ID of the contractor
One Pre-requisite of contractor registration is that at least one of the packages of the contractor should be freezed
What is Contractor Registration?
The contractor has to go to any of the PIUs where his maintenance work is being carried out
The PIU staff(AE/AM/JE) will do the registration of the contractor
The ITNO will approve the Login ID and Password of the contractor
Who will do the Contractor Registration?
Note:
If a contractor is working in multiple districts in a state, then he needs to register himself only once by going to any of the PIUs
If a contractor is working in multiple states, then he has register in all the states separately in which he is working
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 36
CONTRACTOR REGISTRATION
Step1: eMARG Login of AE/AM/JE----------> Select “Services for Engineering Staff”
How to Register the Contractor?
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 37
CONTRACTOR REGISTRATION
Step2: Go to “Contractor”----------> Select “Registration”
Step3: Enter PAN No. of the contractor and click on “Submit”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 38
CONTRACTOR REGISTRATION
Step4: Enter Required Details and click on “Update/View PDF”
Create user ID
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 39
CONTRACTOR REGISTRATION
Step5: Save the PDF file and get it signed from contractor and PIU
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 40
CONTRACTOR REGISTRATION
Step6:
The same PIU staff which has started the process has to again login and enter the PAN No. of the contractor
The contractor will be sent an OTP on his registered No. which needs to be entered
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 41
CONTRACTOR REGISTRATION
Step7: Click on “Create User ID”
Create user ID
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 42
CONTRACTOR REGISTRATION
Step8: Enter the user name for contractor and upload the PDF signed by contractor and PIU In-charge and click on “Submit”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 43
CONTRACTOR REGISTRATION
Step9: The user creation request will be sent to ITNO login and he has to approve the same
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 44
CONTRACTOR REGISTRATION
Option of updating the bank details like Name, Account No., etc after the registration of contractor is done
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step1: eMARG Login of AE/AM/JE----------> Select “Services for Engineering Staff”

## Slide 45
CONTRACTOR REGISTRATION
Option of updating the bank details like Name, Account No., etc after the registration of contractor is done
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step1: eMARG Login of AE/AM/JE----------> Select “Services for Engineering Staff”

## Slide 46
CONTRACTOR REGISTRATION
Step2: Go to “Contractor”----------> Select “Update Details”
Step3: Enter PAN No. of the contractor and click on “Submit”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 47
CONTRACTOR REGISTRATION
Rest All process is same
Create user ID
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 48
LOCKING OF PACKAGE

## Slide 49
LOCKING OF PACKAGE
The final verification of the package that all the data of package is correct and the package can now proceed further towards making payment
Unless the contractor of the package is not registered, the package can not be locked
What is Locking of Package?
The PIU In-charge has to lock the package
Who will do the Locking of Package?
Step1: eMARG Login of PIU In-charge---------> Select “Services for PIU Incharge”
How to do the Locking of Package?
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 50
LOCKING OF PACKAGE
Step2: Go to “Package” ---------> Select “Package Verification”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 51
LOCKING OF PACKAGE
Step3: Select the Package No and click on “Lock”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 52
UNLOCKING OF PACKAGE
Option of Unlocking the Package in case any data needs to be corrected even after locking of package is done
Unlocking of Package can be done only if the scroll has not been generated for the package
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step1: eMARG Login of PIU In-charge---------> Select “Services for PIU Incharge”

## Slide 53
UNLOCKING OF PACKAGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step2: Select “Package Reversal/Unlock Request”

## Slide 54
UNLOCKING OF PACKAGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step3: Select State/District/PIU/Package No. and Click on “Submit for Reversal”

## Slide 55
UNLOCKING OF PACKAGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step4: The package is sent to NMO Login for approval.
In NMO Login, go to “Coordination service”

## Slide 56
UNLOCKING OF PACKAGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step6: Go to “Package Reversal/Unlock”

## Slide 57
UNLOCKING OF PACKAGE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step7: Tick the dialogue button and then click on “Proceed for reversal”

## Slide 58
Once a package is locked then following two processes can start simultaneously:
Bills related activities :Manual Expenditure, Bill Submission and Forward
Inspections related activities: Road Registration and Routine Inspections
Bills related activities are to be done on the computer
For inspection related activities, the PIU has to go to the road physically and carry out the activities
Bills related activities are independent from Inspection activities
Before eMARG the practice was that the contractor submits the bill and then the Engineer carries out Inspections. But in eMARG both these activities are carried out separately, i.e. the Engineer has to carry out bi monthly inspections irrespective of the status of bill being submitted by the contractor
De-linking of the Bill Submission process and Inspections
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 59
ROAD REGISTRATION

## Slide 60
ROAD REGISTRATION
The process in which actual road for which routine maintenance will be carried out is registered physically on eMARG for getting the photographs of road during the routine inspections
Every km of the road is registered one by one
What is Road Registration?
The PIU staff (AE/AM/JE) has to do the road registration
Who will do the Road Registration?
How to do the Road Registration?
The road registration is to be done through eMARG Mobile App
The App is supported only on Android Mobile Phone and is available on Google Play Store
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 61
ROAD REGISTRATION
Step1: Enter User Name and Password and click on “LOG IN”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 62
ROAD REGISTRATION
Step2: Select the option of “Road Registration”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 63
ROAD REGISTRATION
Step3: Select State Name/District Name/Package No./Road Name and then select “Road km”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 64
ROAD REGISTRATION
Step4: Take one photograph of the road for the selected km and click on save
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 65
ROAD REGISTRATION
Every km of the road needs to be selected one by one and one photograph for every km needs to be taken
For example if the road is of 5 km then first select Road km “0” from dropdown, take a photograph, then select “1” from dropdown, take a photograph, and so on till last km
Unless every km of the road is not registered, the road registration process will not be completed
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 66
ROUTINE INSPECTIONS (RI)

## Slide 67
What is Road Routine Inspection (RI)?
ROUTINE INSPECTION (RI)
The inspections that are carried out to know the condition of road at various time intervals during the Defect Liability Period
The activities inspected during Routine Inspections (RI) are:
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 68
Types of Routine Inspections?
ROUTINE INSPECTION (RI)
# | Routine Inspections (Optional): RI(O) | Routine Inspections (Mandatory): RI(M)
Purpose of Inspection | The inspection carried out by the Engineer to check if there is any defect in the road and then notify the contractor to correct the same or, Recording the condition of any particular stretch of the road that is not covered in the RI(M) | The inspection carried out by the Engineer to asses the overall condition of the road before making the payment of the bills raised by the contractor
Frequency of Inspection | As and when required | Since the records captured during this inspection will be used for making the payments to the contractor, so RI(M) should mandatorily be carried out once in every two months
Unit of Inspection | Any stretch of the road in which defect has to be notified to the contractor or any particular stretch missed in RI(M) and the Engineer wants to record it | Every km of the road has to be mandatorily inspected Inspections have to be carried out mandatorily on the random chainage generated by the system for every km
Who will conduct Inspection | Can be carried out by either PIU staff(AE/AM/JE) or PIU In-charge (EE) | Can be carried out by either PIU staff(AE/AM/JE) or PIU In-charge (EE)
How to conduct Inspection | Will be carried out through eMARG App | Will be carried out through eMARG App
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 69
ROUTINE INSPECTION (RI)
Meaning of Bi-monthly frequency of RI(M)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Ideal Case:
Example – Maintenance Start Date of Road : 1 Jan 2021
1 Jan 21
31 Jan 21
10 Feb 21
28 Feb 21
Monthly Bill
Time Given to contractor to submit the bill
JAN
Time period in which Routine Inspection should be carried out for making payments for the bill of January

## Slide 70
ROUTINE INSPECTION (RI)
Meaning of Bi-monthly frequency of RI(M):
Case in eMARG:
Example – Maintenance Start Date of Road : 1 Jan 2021
1 Jan 21
31 Jan 21
28 Feb 21
31 Mar 21
30 Apr 21
31 May 21
JAN
FEB
MAR
APR
Time period in which Routine Inspection should be carried out for making payments for the bill of January and February
Monthly Bill
Time period in which Routine Inspection should be carried out for making payments for the bill of March and April
Monthly Bill
Monthly Bill
Monthly Bill

## Slide 71
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
OPTION-1
Knowing the complete schedule of RI(M) for a single package

## Slide 72
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
Option-1: Knowing the complete schedule of RI(M) for a single package
Step-1: Log in to eMARG with PIU Staff/PIU In-charge Login

## Slide 73
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
Step-2: Go to “Query and Report”

## Slide 74
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
Step-3: Go to “Inspection”----->”DLP”------->”Routine Inspection Schedule”

## Slide 75
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
Step-4: Enter the details of Package and click on “Search”

## Slide 76
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
The Scheduled RI(M) period is displayed and within the scheduled periods only the RI(M) has to be conducted

## Slide 77
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
OPTION-2
Knowing the roads due for RI(M) on a particular date

## Slide 78
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
Option-2: Knowing the roads due for RI(M) on a particular date
Step-1: Go to “Query and Report”

## Slide 79
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
Option-2: Knowing the roads due for RI(M) on a particular date
Step-2: Go to “Report----->RI(M) Schedule Status”

## Slide 80
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
Option-2: Knowing the roads due for RI(M) on a particular date
Step-3: Select State/Department/Scheme/District

## Slide 81
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
When to Conduct RI(M)?
Option-2: Knowing the roads due for RI(M) on a particular date
Step-4: Remove the “0” roads from “Days left in current schedule”
Days left in current schedule

## Slide 82
Notification Received by Engineer to Conduct Inspection
Routine Inspection is due for Package No. AS24140. Please conduct it at the earliest.
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
How to Conduct RI(M)?

## Slide 83
ROUTINE INSPECTION (RI)
Step-1: Enter User Name and Password and click on “LOG IN”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 84
ROUTINE INSPECTION (RI)
Step-2: Select “Routine Inspection (Mandatory)”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 85
ROUTINE INSPECTION (RI)
Step-3: Click on “State”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 86
ROUTINE INSPECTION (RI)
Step-4: Select “State”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 87
ROUTINE INSPECTION (RI)
Step-5: Click on “District”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 88
ROUTINE INSPECTION (RI)
Step-6: Select “District”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 89
ROUTINE INSPECTION (RI)
Step-7: Click on “Package No.”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 90
ROUTINE INSPECTION (RI)
Step-8: Select “Package No.”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 91
ROUTINE INSPECTION (RI)
Step-9: Click on “Road”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 92
ROUTINE INSPECTION (RI)
Step-10: Select “Road”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 93
ROUTINE INSPECTION (RI)
Step-11: Click on “Select km”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 94
ROUTINE INSPECTION (RI)
Step-12: Select “km”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 95
ROUTINE INSPECTION (RI)
Step-13: Go to the assigned chainage and click on “Next”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
400
Automatic allocation of chainage by system in case of RI(M)
For RI(O) the chainage can be selected by the user from dropdown

## Slide 96
ROUTINE INSPECTION (RI)
Step-14: Select the grading as applicable for the selected km
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 97
ROUTINE INSPECTION (RI)
Step-15: Click on “Next”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 98
ROUTINE INSPECTION (RI)
Step-16: Give Overall grading, write overall remarks (Optional) and constraints if any and click two photographs
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 99
ROUTINE INSPECTION (RI)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
CONDUCTING ROUTINE INSPECTION IN OFFLINE MODE (WITHOUT INTERNET CONNECTION)

## Slide 100
ROUTINE INSPECTION (RI)
IMPORTANT INSTRUCTIONS TO CARRY OUT ROUTINE INSPECTION or ROAD REGISTRATION FROM eMARG APP in Offline mode
The App operates in offline mode also, so internet connectivity is not required for conducting RI or RR
It is advisable to conduct RI or RR in offline mode only and then upload the photographs by enabling the internet connection of phone
When Internet connection of phone is not enabled and if RI or RR is conducted then following message will come:
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 101
ROUTINE INSPECTION (RI)
Click on “OK” and the data will be saved locally
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 102
ROUTINE INSPECTION (RI)
Switch on the Internet connection of phone and click the sideline bar on left side
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 103
ROUTINE INSPECTION (RI)
Select the option of Offline Road Registration or Routine Inspection whichever is being conducted
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 104
ROUTINE INSPECTION (RI)
Click on “upload” to upload save photos
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 105
PERFORMANCE EVALUATION (PE)

## Slide 106
PERFORMANCE EVALUATION (PE)
Evaluating the performance of the road by giving marks out of 100 based on the grading and photographs captured during the Routine Inspection
Parameters for which marks will be given are:
What is Performance Evaluation (PE)?
S.No | Parameters | Marks
1 | Maintenance of surface of Road including filling potholes and patch repairs etc. | 50
2 | Making up of berms/shoulders | 20
3 | Restoration of rain cuts and dressing of side slopes/berms | 10
4 | Maintenance of drains | 3
5 | Maintenance of culverts and cause ways | 4
6 | Maintenance of guard rails and parapet rails | 1
S.No | Parameters | Marks
7 | Maintenance of Road signs, speed breakers, standing trees adjacent to Road wherever required | 2
8 | Maintenance of 200 m and Kilo Meter stones | 2
9 | Cutting of branches of trees, shrubs and trimming of grass and weeds etc | 3
10 | White washing parapets of Works including CD | 2
11 | Painting of guard stones | 2
12 | Re-fixing displaced guard stones | 1
 | Total | 100
Performance Evaluation is Desk Based and has to be done on computer
At least one RI(M) should be conducted for doing Performance Evaluation. PE can not be done for only the RI(O)
Since the RI(M) has been conducted for every km, so PE will also be conducted for every km and marks will be given to every km of the road
Since RI(M) is conducted bi-monthly, so PE should also be done bi-monthly as soon as the RI(M) is conducted
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 107
PERFORMANCE EVALUATION (PE)
Who will do the Performance Evaluation (PE)?
PIU staff (AE/AM/JE) will initiate the process and will give marks out of 100
The marks given by PIU staff will be forwarded to PIU In-charge for finalizing it, he has the option to change the marks given PIU staff
The final marks approved by the PIU In-charge will be used for bill processing
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 108
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-1: Log in to eMARG with PIU Staff/PIU In-charge Login
How to Conduct Performance Evaluation?

## Slide 109
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-2: Go to “Inspection”
How to Conduct Performance Evaluation?

## Slide 110
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-3: Go to “performance Evaluation------>DLP Maintenance”
How to Conduct Performance Evaluation?

## Slide 111
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-4: Select “State”
How to Conduct Performance Evaluation?

## Slide 112
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
How to Conduct Performance Evaluation?

## Slide 113
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-5: Select “District”
How to Conduct Performance Evaluation?

## Slide 114
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
How to Conduct Performance Evaluation?

## Slide 115
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-6: Select “Package No.”
How to Conduct Performance Evaluation?

## Slide 116
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
How to Conduct Performance Evaluation?

## Slide 117
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-7: Select “Road Name”
How to Conduct Performance Evaluation?

## Slide 118
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
How to Conduct Performance Evaluation?

## Slide 119
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-8: Select “Bill Period”
How to Conduct Performance Evaluation?

## Slide 120
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
NOTE: By default Bi-monthly bill periods will have to be selected one by one in sequential order
How to Conduct Performance Evaluation?

## Slide 121
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
There will be two possibilities for the selected bill period:
1. RI(M) is conducted in the scheduled date
2. RI(M) is not conducted in the scheduled date

## Slide 122
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-1
RI(M) is conducted in the scheduled date

## Slide 123
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-1: RI(M) is conducted in the scheduled date
Step-9: Select “km”

## Slide 124
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-1: RI(M) is conducted in the scheduled date

## Slide 125
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-1: RI(M) is conducted in the scheduled date
Step-10: Select “Routine Inspection”

## Slide 126
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-1: RI(M) is conducted in the scheduled date

## Slide 127
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-1: RI(M) is conducted in the scheduled date
Step-11: Click on to view the RI (M) conducted

## Slide 128
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-1: RI(M) is conducted in the scheduled date

## Slide 129
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-1: RI(M) is conducted in the scheduled date
Step-12: Enter marks and forward to PIU Incharge

## Slide 130
PERFORMANCE EVALUATION (PE)
Finalization of PE Marks by PIU In-charge
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 131
PERFORMANCE EVALUATION (PE)
Finalization of Marks by PIU In-charge
Step-1: Go to “Services for PIU In-charge” in the login of PIU In-charge
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 132
PERFORMANCE EVALUATION (PE)
Step-2: Go to “Performance Evaluation”------>”DLP Maintenance”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 133
PERFORMANCE EVALUATION (PE)
Step-3: From the list of Pending PE approvals, click on “Process” one by one
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 134
PERFORMANCE EVALUATION (PE)
Step-4: Give the marks, Write the remarks in case the marks given by inspecting officer is changed and click on “Approve”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 135
PERFORMANCE EVALUATION (PE)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Case-2
RI(M) is not conducted in the scheduled date

## Slide 136
PERFORMANCE EVALUATION (PE)
If RI(M) is not conducted in the scheduled duration then PIU Staff will not be able to enter marks and he has to forward the PE to PIU Incharge by entering mandatory remarks that why the RI(M) was not conducted in the scheduled duration

## Slide 137
PERFORMANCE EVALUATION (PE)
Step-1: Log in to PIU In-charge Login
How to Conduct Performance Evaluation?

## Slide 138
PERFORMANCE EVALUATION (PE)
How to Conduct Performance Evaluation?
Step-2: Click on the PIU Name

## Slide 139
PERFORMANCE EVALUATION (PE)
How to Conduct Performance Evaluation?
Step-3: Select “PE approval”

## Slide 140
PERFORMANCE EVALUATION (PE)
How to Conduct Performance Evaluation?
Step-4: Click on Certificate

## Slide 141
PERFORMANCE EVALUATION (PE)
How to Conduct Performance Evaluation?
Step-5: Write the Remarks that why was RI(M) not conducted in the scheduled duration and how marks are being given for this PE

## Slide 142
PERFORMANCE EVALUATION (PE)
How to Conduct Performance Evaluation?
Step-6: Click on Generate

## Slide 143
PERFORMANCE EVALUATION (PE)
Select the applicable option

## Slide 144
PERFORMANCE EVALUATION (PE)
Step-7: Click on to sign the certificate

## Slide 145
PERFORMANCE EVALUATION (PE)
Step-8: Insert DSC token and Click on “Sign”

## Slide 146
PERFORMANCE EVALUATION (PE)
Step-9: Enter OTP and Click on Submit

## Slide 147
PERFORMANCE EVALUATION (PE)
Step-10: Click on confirm Sign

## Slide 148
PERFORMANCE EVALUATION (PE)
Step-11: Once certificate signed successfully then click on process button to give marks

## Slide 149
PERFORMANCE EVALUATION (PE)
Step-12: PIU In-charge can now enter the marks

## Slide 150
PERFORMANCE EVALUATION (PE)
Step-13: Enter Marks and click on approve

## Slide 151
MANUAL EXPENDITURE ENTRY (MEE)

## Slide 152
MANUAL EXPENDITURE ENTRY (MEE)
It is the process of letting know the eMARG software that till what period and amount the last payment was done for the package before coming to eMARG and from which bill period the bills will be generated in eMARG
Two entries are to be done for MEE:
Last Bill Period paid before the package’s payment is to be started through eMARG
Total gross amount paid till the last bill period
What is Manual Expenditure Entry (MEE)?
The Account Officer(AO) will enter the details of MEE
The PIU In-charge will approve the entries done by Account Officer (AO)
Who will do the Manual Expenditure Entry (MEE)?
How to do the Manual Expenditure Entry (MEE)?
Step-1: AO has to login to eMARG and select “Package Manual Expenditure”------>”DLP”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 153
MANUAL EXPENDITURE ENTRY (MEE)
Step-2: Select State/Department/District/Package No. and Click on “Next”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 154
MANUAL EXPENDITURE ENTRY (MEE)
Step-2: Select State/Department/District/Package No. and Click on “Next”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 155
MANUAL EXPENDITURE ENTRY (MEE)
Step-3: Select the “Last Paid upto Bill year”, “Last Paid upto Bill Month” and Gross Amount paid road wise and click on “Forward to PIU In-charge”
NOTE: To understand what to enter for each field, kindly see the next slide.
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 156
Maintenance Start Date: | 01-Jan-18 |  |  | 
Year of Maintenance | Bill Period From | Bill Period To | Gross Amount Paid | Net Amount Paid
I | 01-Jan-18 | 31-Jan-18 | 1000 | 900
 | 01-Feb-18 | 28-Feb-18 | 1000 | 900
 | 01-Mar-18 | 31-Mar-18 | 1000 | 900
 | 01-Apr-18 | 30-Apr-18 | 1000 | 900
 | 01-May-18 | 31-May-18 | 1000 | 900
 | 01-Jun-18 | 30-Jun-18 | 1000 | 900
 | 01-Jul-18 | 31-Jul-18 | 1000 | 900
 | 01-Aug-18 | 31-Aug-18 | 1000 | 900
 | 01-Sep-18 | 30-Sep-18 | 1000 | 900
 | 01-Oct-18 | 31-Oct-18 | 1000 | 900
 | 01-Nov-18 | 30-Nov-18 | 1000 | 900
 | 01-Dec-18 | 31-Dec-18 | 1000 | 900
II | 01-Jan-19 | 31-Jan-19 | 1000 | 900
 | 01-Feb-19 | 28-Feb-19 | 1000 | 900
 | 01-Mar-19 | 31-Mar-19 | 1000 | 900
 | 01-Apr-19 | 30-Apr-19 | 1000 | 900
 | 01-May-19 | 31-May-19 | 1000 | 900
 | 01-Jun-19 | 30-Jun-19 | 1000 | 900
 | 01-Jul-19 | 31-Jul-19 | 1000 | 900
 | 01-Aug-19 | 31-Aug-19 | 1000 | 900
 | 01-Sep-19 | 30-Sep-19 | 0 | 0
 | 01-Oct-19 | 31-Oct-19 | 0 | 0
 | 01-Nov-19 | 30-Nov-19 | 0 | 0
 | 01-Dec-19 | 31-Dec-19 | 0 | 0
III | 01-Jan-20 | 31-Jan-20 | 0 | 0
 | 01-Feb-20 | 29-Feb-20 | 0 | 0
 | 01-Mar-20 | 31-Mar-20 | 0 | 0
 | 01-Apr-20 | 30-Apr-20 | 0 | 0
 | 01-May-20 | 31-May-20 | 0 | 0
 | 01-Jun-20 | 30-Jun-20 | 0 | 0
 | 01-Jul-20 | 31-Jul-20 | 0 | 0
 | 01-Aug-20 | 31-Aug-20 | 0 | 0
TOTAL |  |  | 20000 | 18000
CASE-1: If the PIU wants to make Payment from 1st Sept 2019
Last Paid upto Bill Year=II Last Paid upto Bill Month=1-Aug-19 to 31-Aug-19 Gross Amount=20000 Net Amount=18000
CASE-2: If the PIU wants to make Payment from 1st July 2020
Last Paid upto Bill Year=III Last Paid upto Bill Month=1-June-20 to 30-June-20 Gross Amount=20000 Net Amount=18000
CASE-3: If No Payment has been made till date on package and PIU wants to make payment from first Bill Period
Last Paid upto Bill Year=No Payment Last Paid upto Bill Month=No Payment Gross Amount=0 Net Amount=0
CASE-4: If No Payment has been made till date on package and PIU wants to make payment from 1st Jan 2020
Last Paid upto Bill Year=II Last Paid upto Bill Month=1-Dec-19 to 31-Dec-19 Gross Amount=0 Net Amount=0

## Slide 157
MANUAL EXPENDITURE ENTRY (MEE)
Approval by PIU In-Charge
Step-1: PIU In-charge to login to eMARG and select “Services for PIU In-charge”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 158
MANUAL EXPENDITURE ENTRY (MEE)
Approval by PIU In-Charge
Step-2: Go to “Package”----->”Manual Expenditure Approval”------>”DLP”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 159
MANUAL EXPENDITURE ENTRY (MEE)
Approval by PIU In-Charge
Step-3: Select State/Department/District/Package No. And click on “Next”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 160
MANUAL EXPENDITURE ENTRY (MEE)
Step-4: Click on “Approve” if the entries are correct or click on “Return to AO” if entries are wrong
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 161
BILL SUBMISSION BY CONTRACTOR

## Slide 162
Bill is due for submission of Package No. AS24140 for the period 1-June-21 to 30-June-21. If bill is not submitted on or before the due date, the payment will be zero and no late bills can be accepted. Please submit it at the earliest.
Notification Received by Contractor to submit bill
BILL SUBMISSION BY CONTRACTOR
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 163
Step-1: The contractor has to login to eMARG
BILL SUBMISSION BY CONTRACTOR
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 164
Step-2: Select Bills
BILL SUBMISSION BY CONTRACTOR
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 165
Step-3: Select “Submit Bill”
BILL SUBMISSION BY CONTRACTOR
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 166
Step-4: See the bill amount and tick the dialogue box
BILL SUBMISSION BY CONTRACTOR
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 167
Step-5: Click on “Submit Bill”
BILL SUBMISSION BY CONTRACTOR
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 168
1234
Step-6: Enter OTP and click on “Submit”
BILL SUBMISSION BY CONTRACTOR
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 169
Step-7: The Bill is submitted successfully
BILL SUBMISSION BY CONTRACTOR
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 170
BILL VERIFICATION AND FORWARD

## Slide 171
BILL VERIFICATION AND FORWARD
Once the Bill is submitted by contractor, it is forwarded to PIU Staff (AE/AM/JE) login
The PIU Staff then verifies the bill amount is correct and as per the NIT mapped with the package and forwards it to PIU In-charge for further processing
What is Bill Verification and Forward?
The PIU Staff will forward the Bill to PIU In-charge
Who will do the Bill Verification and Forward?
How to do the Bill Verification and Forward?
Step-1: The PIU Staff has to login to eMARG and go to “Services for PIU Staff”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 172
BILL VERIFICATION AND FORWARD
Step-2: Go to “DLP Bills”----->”Routine (Part-II)”------>”Pending Bills”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 173
BILL VERIFICATION AND FORWARD
Step-3: Select State/District/PIU/Package
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 174
BILL VERIFICATION AND FORWARD
Step-4: Click on “Forward” if the bill amount is correct or Click on “Return” if the bill amount is wrong
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 175
BILL PROCESSING

## Slide 176
BILL PROCESSING
Attaching the marks given in the Performance Evaluation to the Bill amount submitted by the contractor
Done automatically by the software
The Pre-requisite is that the bill must be submitted by the contractor and Performance Evaluation for that bill period must be done
What is Bill Processing?
Who will do Bill Processing?
PIU In-charge will do the Bill Processing
What are the criteria for payment based on marks in PE?
No payment to the entire road if any two successive stretches get <80 marks in the same PE
No Payment for the entire road, if weighted average marks of entire road<80 marks
Proportionate payment if the weighted average marks of entire road is between 80-100
No Payment if the same stretch gets <80 marks in two successive PE
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 177
75
82
78
86
85
0
1
2
3
4
4.6
PE-1 (JAN)
PE-1 (JAN)
70
82
81
83
82
0
1
2
3
4
4.6
PE-1 (JAN)
78
82
85
84
82
0
1
2
3
4
4.6
76
82
85
84
82
0
1
2
3
4
4.6
PE-2 (MAR)
No Payment for the entire road, as two stretches get <80 marks
=79.3
No Payment for the entire road, as avg marks of entire road<80
=82.2
82.2% of the Payment to be done against the bill amount raised
No Payment as same stretch gets <80 marks in two successive PE
CRITERIA FOR PAYMENT
Example: Suppose road is of 4.6km and marks in PE for each km is mentioned in the box

## Slide 178
BILL PROCESSING
How to do Bill Processing?
Step-1: PIU In-charge has to login to eMARG and select “Service for PIU In-charge”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 179
BILL PROCESSING
Step-2: Select “DLP Bills”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 180
BILL PROCESSING
Step-3: Select “ Routine (Part-II)”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 181
BILL PROCESSING
Step-4: Select “ Process”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 182
BILL PROCESSING
Step-5: Click on “ Process”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 183
BILL PROCESSING
Step-6: Click on “ Approve”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 184
BILL PROCESSING
Step-1: Select “DLP Bills”
Forwarding the Processed Bills to Account Officer (AO) for Voucher Generation
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 185
BILL PROCESSING
Step-2: Select “ Routine (Part-II)”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 186
BILL PROCESSING
Step-3: Select “ Forward”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 187
BILL PROCESSING
There are following three cases:
Bill is submitted on time (shown in colour)
Bill is submitted late by contractor (shown in colour)
Bill is prior to 1.04.2020 (shown in colour)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 188
BILL PROCESSING
Case-1: Bill is submitted on time (shown in colour)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Click on “ Forward to AO”

## Slide 189
BILL PROCESSING
Case-2: Bill is submitted late by the contractor (shown in colour)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Definition of delayed bill:
If contractor submits bill within 10 days after bill period or within 15 days of MEE approval Date, then bill is submitted on time or else it is delayed
Example:
Maintenance Start Date: 1/1/2021
Date of Manual Entry of Expenditure: 20/3/2021
Cut-off Date for considering bill as not late: 4/4/2021 (MEE Date + 15 days)
Bill Period | Date of Bill Submission | Bill Status: Late/ Not late at the time of bill processing | Reason
1/1/21 to 31/1/21 | 2/4/21 | Not Late | Last Date of Bill Submission is before Cut off Date
 | 6/4/21 | Late | Last Date of Bill Submission is after Cut off Date
1/4/21 to 30/4/21 | 15/5/21 | Late | Bill submitted after 10 days of bill period

## Slide 190
VERY IMPORTANT
PROCESSING OF DELAYED BILLS BY PIU IN-CHARGE
The Approved amount for all the delayed bills are made “0” automatically by the system, so if you click on “Forward to AO” button then zero amount bill will be sent to AO for voucher preparation

## Slide 191
VERY IMPORTANT
PROCESSING OF DELAYED BILLS BY PIU IN-CHARGE
To make the approved amount as non zero, click on the check box

## Slide 192
PROCESSING OF DELAYED BILLS BY PIU IN-CHARGE
Click on “OK” if the payment is to be made for the delayed bill

## Slide 193
PROCESSING OF DELAYED BILLS BY PIU IN-CHARGE
Click on to upload certificate for justifying the payment

## Slide 194
PROCESSING OF DELAYED BILLS BY PIU IN-CHARGE
Write the reason for making payment to contractor even if the bill was submitted late by the contractor and click on generate

## Slide 195
PROCESSING OF DELAYED BILLS BY PIU IN-CHARGE
“Forward to AO” button will be enabled once certificate is uploaded successfully

## Slide 196
BILL PROCESSING
Case-3: Bills prior to 1.04.2020 (shown in colour)
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
All those bills prior to 1.04.2020 and that were submitted late by the contractor as per the new definition of delayed bills are now available in the PIU In-charge login
The approved amount of these bills has already been made zero by the system
If the PIU In-charge does not want to make payment on these bills then he can directly send the bills to AO with approved bill amount as zero
If the PIU In-charge has to make payment on these bills then first he has to upload a certificate and then forward the bills to EinC login for approval

## Slide 197
Bills Prior to 1.04.2020
Bills Prior to 1.04.2020 are shown in colour
PIU In-charge can directly Forward it to AO if no payment is to be made on these bills

## Slide 198
Bills Prior to 1.04.2020
If payment is to be made on these bills then click on tickbox

## Slide 199
Bills Prior to 1.04.2020
Click on “OK” to upload certificate

## Slide 200
Bills Prior to 1.04.2020
The button will change to “Forward to EinC”

## Slide 201
Bills Prior to 1.04.2020
Upload the certificate and click on “Forward to EinC”

## Slide 202
VOUCHER GENERATION

## Slide 203
VOUCHER GENERATION
In eMARG even though the bills are generated and submitted monthly by the contractor but the payment to the contractor is made six monthly
Voucher is a document generated by system in which the approved bill amounts of six months are clubbed together and further additions and deductions are carried out to get the gross amount and net amount to be paid to the contractor
Unless Bills of six consecutive months are not forwarded to Account Officer (AO), the voucher can not be generated
What is Voucher?
Who will Generate Voucher?
At first the Account Officer (AO) will do the Miscellaneous Addition/Deduction if any on the system approved bill amount of six month for manually settling the difference in amount that is actually to be paid and amount approved by system. This step is completely optional and has to be done only if it is required
Account Officer (AO) then forwards the final system generated voucher to the PIU In-Charge for approval
PIU In-Charge finally approves the Voucher
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 204
VOUCHER GENERATION
How to generate Voucher?
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Adding any Miscellaneous Addition/Deduction
Step-1: In the AO login go to “DLP Vouchers”----->”Routine Part-II”----->”Miscellaneous Ded/Add”

## Slide 205
VOUCHER GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-2: Select Package/Maintenance Year/ Year Part and click on “Process”

## Slide 206
VOUCHER GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-3: Enter the Misc Deduction/Addition amount (if any) by adding remarks and click on “Save”
NOTE:
Misc Deduction is of two types- Refundable and Non Refundable
Amount entered in Misc Deduction (Refundable) will not be a part of gross amount of voucher and will have to be booked under suitable account head as the amount has to be refunded to the contractor later
Amount entered in Misc Deduction (Non-Refundable) will be a part of gross amount of voucher and will not be paid later to the contractor
Amount entered in Misc Addition will be also a part of gross amount of voucher

## Slide 207
VOUCHER GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-1:In the AO login go to “DLP Vouchers”----->”Routine Part-II”----->”Prepare Voucher”
Voucher Preparation

## Slide 208
VOUCHER GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-2: Select package and voucher and Click on “Save & Forward to PIU Incharge”
Voucher Preparation

## Slide 209
VOUCHER GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Voucher Approval By PIU In-charge
Step-1: PIU In-charge has to login to eMARG and select “Service for PIU In-charge”

## Slide 210
VOUCHER GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Voucher Approval By PIU In-charge
Step-2: Go to “DLP Vouchers”----->”Routine (Part-II)”------>”Approval”

## Slide 211
VOUCHER GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Voucher Approval By PIU In-charge
Step-3: Select State/District/PIU/Package/Voucher Period

## Slide 212
VOUCHER GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Voucher Approval By PIU In-charge
Step-4: Click on “Approve” if the amounts are correctly calculated or else click “Return to AO”

## Slide 213
SCROLL GENERATION

## Slide 214
SCROLL GENERATION
When DSC is attached to the voucher, then it becomes scroll
As soon as DSC is attached and scroll is generated, it is automatically sent to bank for payment
What is Scroll ?
Who will Generate Scroll?
PIU In-charge will generate the scroll
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
How to Generate Scroll?
Step-1: PIU In-charge has to login to eMARG and select “Service for PIU In-charge”

## Slide 215
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-2: Go to “Scroll”----->”Generate Scroll”

## Slide 216
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-3: Select State/District/PIU/Package/Voucher

## Slide 217
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-4: Click on “Generate Scroll”

## Slide 218
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
The scroll generated by the system can then be saved

## Slide 219
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION

## Slide 220
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
How to digitally sign a Scroll?
Step-1: PIU In-charge has to login to eMARG and select “Signing”

## Slide 221
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-2: Go to “Scroll”----->”Routine”----->”Digital Sign Scroll”

## Slide 222
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-3: Select scroll
Step-4: Click on “Digitally sign and forward to bank”

## Slide 223
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-5: Enter OTP
Step-6: Enter DSC token password

## Slide 224
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Step-7: Confirm signing

## Slide 225
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Digitally Signed Scroll will downloaded

## Slide 226
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
The scroll is then sent to Bank automatically where it can be either accepted or rejected by the Bank
If the Bank declines the scroll then Financial Controller, Contractor and concerned PIU In-charge will get notification by SMS

## Slide 227
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
The scroll is then sent to Bank automatically where it can be either accepted or rejected by the Bank
If the Bank declines the scroll then Financial Controller, Contractor and concerned PIU In-charge will get notification by SMS

## Slide 228
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Process of regeneration of scroll once it is declined by bank
Step-1: In the login of Financial Controller, Go to “Declined Scrolls”

## Slide 229
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Process of regeneration of scroll once it is declined by bank
Step-2: Upload “Non Withdrawal Certificate” and click on “Approve”

## Slide 230
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Process of regeneration of scroll once it is declined by bank
Step-3: Enter OTP and Click “Submit”

## Slide 231
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Process of regeneration of scroll once it is declined by bank
Step-4: The status changes to “Approved”

## Slide 232
SCROLL GENERATION
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
Process of regeneration of scroll once it is declined by bank
Step-5: The declined scroll is again available in PIU In-charge login for submission

## Slide 233
PACKAGE COMPLETION

## Slide 234
PACKAGE COMPLETION
Once the DLP period of a package is completed and all the bills of the package are paid then the package needs to be shown as completed in eMARG
What is Package Completion ?
Who will do the Package Completion?
PIU staff (AE/AM/JE) will initiate the process and PIU In-charge will approve and close the process
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
How to show Package completion?
Process Initiation by PIU Staff (AE/AM/JE)
Step1: eMARG Login of AE/AM/JE----------> Select “Services for Engineering Staff”

## Slide 235
Step2: Go to “Package” ---------->Select “Package Completion”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION

## Slide 236
Step3: Select state/Department/District/Package No. and Fill Actual Maintenance completion Date and Click on “Forward to PIU Incharge”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION

## Slide 237
Step3: Select state/Department/District/Package No. and Fill Actual Maintenance completion Date and Click on “Forward to PIU Incharge”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION

## Slide 238
Process Finalization by PIU In-charge (EE/GM)
Step1: eMARG Login of PIU In-charge---------> Select “Services for PIU Incharge”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION

## Slide 239
Step2: Go to “Package” ---------> Select “Package Completion Approval”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION

## Slide 240
Step3: Upload Completion certificate-----> Click on “Approve”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION

## Slide 241
What to do if no payment is to be made in the package and package just needs to be shown as completed but the contractor can not be registered as he is not approachable and is not in contact with PIU?
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION
Do the Notional Registration of such contractors but make sure that no payment is to be made to the contractor because no payment can be done for notionally registered contractors
How to do Notional Registration of Contractor?
Step1: eMARG Login of AE/AM/JE----------> Select “Services for Engineering Staff”

## Slide 242
Step2: Go to “Contractor”----------> Select “ Notional Registration”
Step3: Enter PAN No. of the contractor and click on “Submit”
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION

## Slide 243
Step4: Select “ Request for Notional Registration”
Contractor will be registered notionally
NIT CREATION
PACKAGE FREEZING
CONTRACTOR REGISTRATION
LOCKING OF PACKAGE
ROAD REGISTRATION
ROUTINE INSPECTION (RI)
PERFORMANCE EVALUATION (PE)
MANUAL EXPENDITURE
BILL SUBMISSION
BILL VERIFICATION & FORWARD
BILL PROCESSING
VOUCHER GENERATION
SCROLL GENERATION
PACKAGE COMPLETION
PACKAGE COMPLETION

## Slide 244
PIU TASK SHEET

## Slide 245
Both PIU staff and PIU In-charge have some fixed set of tasks to perform on eMARG for making payments
Whenever a PIU staff or PIU In-charge logs in to eMARG, on his screen a detailed task list appears which are pending at their respective levels for completion
PIU TASKSHEET
What is PIU Task Sheet?
How to use the Task Sheet?
Step-1: Log in to eMARG with PIU Staff/PIU In-charge Login

## Slide 246
PIU TASKSHEET
Step-1: Click on the “PIU Name”

## Slide 247
PIU TASKSHEET
Step-2: No. of Pending tasks are displayed along with the details. Take a printout by Clicking on the “PDF” Icon

## Slide 248
PIU TASKSHEET
Step-3: Click on the hyperlink of any of the Pending task and you will come directly to the page from where the task is to be performed

## Slide 249
PIU TASKSHEET

## Slide 250
USE OF PIU TASKSHEET FOR MONITORING
PIU In-Charge can see the No. of tasks pending at PIU Staff by Clicking on “Task sheet of Engineering Staff”

## Slide 251
USE OF PIU TASKSHEET FOR MONITORING
PIU In-Charge can see the No. of tasks pending at PIU Staff by Clicking on “Task sheet of Engineering Staff”

## Slide 252
USE OF PIU TASKSHEET FOR MONITORING
NMO can see the tasks pending at PIU Staff and PIU In-charge of the entire state

## Slide 253
USE OF PIU TASKSHEET FOR MONITORING
Click on “Task sheet of Engineering staff” to see the tasks pending on PIU Staff

## Slide 254
USE OF PIU TASKSHEET FOR MONITORING
NMO can see the tasks pending at PIU Staff and PIU In-charge of the entire state